## Slide 1
Division: A Group ID: ETA2 Date: 14-02-2025
Department of Electronics and Telecommunication Engineering
Vishwakarma Institute of Technology, Pune
SEM II A.Y.(2024-2025)
Presented by:
Sidhant Andure 12210861
Swaroop Atreya 12211489
Chetan Jain 12210504
Project Guide:
Prof. Medha Wyawahare
JobCipher: AI-based Job Recommendation System
EDI Mid Semester assessment SEM II 2024-25

## Slide 2: Problem Statement
"Developing an AI-powered job-matching site that automates job search, extracts relevant resume information using NLP, and leverages cloud computing for real-time job recommendations."
Proposed Solution
Users upload resumes → AI parses skills, experience, and qualifications
System generates dynamic search queries → Web scraping fetches job postings
Cloud computing ensures scalable and real-time job updates
Users get personalized job recommendations based on their profiles

## Slide 3: Research Gap
Traditional job portals are not personalized.
No AI-driven resume parsing.
Manual effort required to filter relevant job listings.

## Slide 4: Objectives
Automate job matching using AI and NLP.
Fetch real-time job listings via web scraping.
Offer personalized recommendations based on extracted skills.
Cloud-based scalable architecture.

## Slide 5: System Architecture
Resume Upload
AI resume parser
Web Scraper
Job Listings
Recent news about companies
User Dashboard
Additional user filters
Process in Cloud

## Slide 6: Technologies Used
Frontend: React.js
Backend: Node.js, Express.js
Database: MongoDB
Cloud: AWS
AI/NLP: Python (NLTK,SpaCy)
Web Scraping: Python

## Slide 7: Methodology planned with timeline
Phase | Task Description | Timeline
28-01-2025 to 13-02-2025 | LinkedIn, AmbitionBox, Indeed, Naukri web scraping done and node.js server launched with google sign-in | 2 weeks
14-02-2025 to 28-02-2025 | Authentication - Implement Google Sign-In & Admin Login using OAuth. Frontend & Backend Setup - Develop React.js UI, setup Express.js backend. | 2 weeks
1-3-2025 to 15-3-2025 | Resume Parsing with NLP - Extract skills, experience using AI. | 2 weeks
16-3-2025 to 31-3-2025 | Cloud Integration & Testing - Deploy and test on cloud. | 2 weeks
1-4-2025 to 15-4-2025 | Final Review & Deployment - Debug, optimize, and deploy the final version. | 2 weeks
15-4-2025 to 1-5-2025 | Training of in-house AI model if time permits | 2 weeks

## Slide 8: Expected Outcome
AI-powered smart job recommendations.
Faster and more efficient job matching.
Real-time job updates from multiple portals.

## Slide 9: Challenges and solutions
Data Privacy & Security → Encrypt stored data
AI Model Accuracy → Train with diverse datasets
Handling Large Data → Use scalable cloud services

## Slide 10: Conclusion
AI-powered automated job search.
NLP-driven resume parsing & skill extraction.
Cloud-based efficient job filtering & matching.